JDM Project Report

CMAS Data Application

Introduction to Software Engineering

Applied Data Science and Artificial Intelligence

Zuyd University of Applied Sciences

Thijs Crienen (2503491)

Arya Bagheri Lengeh (2505659)

Zahra Amiri (2404000)

Contents

1. Introduction	4

1.1 Background	4

1.2 Literature Research	4

1.3 Goal	5

2. Action Plan	6

2.1 Project Context	6

2.2 Project Objective and Deliverables	6

2.3 Project Phases	6

2.4 Project Organization	7

2.5 Planning	7

2.6 Action plan	8

2.7 Task Division	9

2.8 Risks and Constraints	9

3. Methods	10

3.1 Overall Research Method	10

3.2 Project Phases and Activities	10

3.3 Applied Methods and Techniques	10

3.4 Zuyd's Vision on the Use of GenAI in Education	10

4. Results	12

4.1 Design of the Artefact	12

4.2 Delivered Artefact	12

4.3 Artefact Description	13

4.4 Evaluation Results	13

5. Discussion	15

5.1 Positive Contribution	15

5.2 Limitations	15

5.3 Future Improvements	15

6. Conclusion	17

6.1 Recommendations	17

References	18

Appendices	19

Abstract

Juvenile Dermatomyositis (JDM) [4] is a rare disease in children that causes muscle weakness. To track how the disease progresses, doctors collect clinical scores and lab results over time. This project uses a real dataset from JDM patients. The dataset contains one anonymized patient, 480 measurements, and 124 different lab test types spread across 26 categories such as cytokines, blood chemistry, and haematology. The CMAS score is used to measure how strong a patient's muscles are. Scores in the dataset go from 2017 to 2023 and show how the patient improved from a score of 8 to a score of 50. The goal of this project was to build a Java application that reads this dataset and lets the user look at patient data in a clear way. The application works like an Electronic Patient Dossier. It was built using object-oriented programming with classes for patients, lab results, measurements, and CMAS scores. The Results section will be added when the implementation and testing are finished.

# 1. Introduction

This report is about a Java application that was built to work with healthcare data from JDM patients. The project was part of the Introduction to Software Engineering course at Zuyd University of Applied Sciences. This section explains the background of the project, what we looked into before starting, and what the goal was.

## 1.1 Background

JDM stands for Juvenile Dermatomyositis. It is a rare disease that affects children and causes their muscles to become weak. It is an autoimmune disease, which means the body attacks itself. If it is not treated or monitored, it can have a big impact on how a child lives and moves.

To track how a patient is doing, doctors use a scoring system called CMAS (Childhood Myositis Assessment Scale). A low CMAS score means the patient has weak muscles. A higher score means the patient is doing better. The dataset in this project stores CMAS scores in two groups: scores above 10 and scores between 4 and 9. The scores go from 2017 to 2023 and show how the patient's condition changed over time.

Besides the CMAS scores, the dataset also contains lab results. There are 124 different lab tests grouped into 26 categories. Some examples are Blood Chemistry (sodium, calcium), Haematology (blood cell counts), Immunophenotyping (immune cell types like CD4 and CD8), and Cytokines (CXCL10 and Galectin-9). In total there are around 480 measurements in the dataset.

Some of the most important measurements for JDM are CXCL10 and Galectin-9. These are markers that go up when the disease is more active. CRP and creatine kinase (CK) are also important because they show inflammation and muscle damage. The dataset also tracks ASAT and ALAT, which show how the liver is doing.

The dataset has one anonymised patient called Patient X. Each patient has a set of lab results. Each lab result belongs to a group (like Cytokines or Haematology) and has a name and a unit. The actual measurements are stored separately with a date and value. This is the same structure as a real hospital system.

The problem this project tries to solve is that this data is spread across multiple CSV files and is hard to read without a program. A Java application can load all this data, connect the different parts, and let a user look at it in a useful way.

This project uses the Design Science Research method [1]. This means the goal is to build something useful (a software artefact) that solves a real problem. This project will only be tested internally for the foreseeable future.

## 1.2 Literature Research

Before starting the project, we looked into a few topics to understand what we were building and why.

Object-Oriented Programming. We looked at the main ideas behind OOP [3] : classes, objects, encapsulation, and inheritance. These are needed to model the dataset in a clean way. We also looked at some design patterns like MVC (Model-View-Controller) that help separate different parts of the code.

Storing patient data over time. Because the CMAS scores go from 2017 to 2023 and measurements are collected at different times, we needed to understand how to store and sort data with dates. This helped us decide how to structure the Measurement class.

Electronic Patient Dossiers. We looked at how EPD systems are normally set up. The main idea is that patient data should be easy to find, filter, and display. This helped us decide what features to build, such as filtering by lab result group.

JDM and its biomarkers. We read about what the different measurements in the dataset mean. For example, CXCL10 and Galectin-9 are cytokines that go up when JDM is more active. CRP and CK go up when there is inflammation or muscle damage. Knowing this helped us understand which data is most important to show.

## 1.3 Goal

The goal of this project is to build a Java application that reads and uses the JDM dataset. The application should work like a simple Electronic Patient Dossier (EPD), where a user can look at a patient's data, lab results, and CMAS scores.

The application needs to:

- Be built entirely in Java using object-oriented programming.

- Read all six CSV files from the dataset: Patient, CMAS, LabResult, LabResultGroup, LabResults_EN, and Measurement.

- Link all the data together correctly, so that each patient has their lab results and measurements.

- Let the user view patient information, filter by lab result group, and see CMAS scores over time.

- Be documented with a design (UML and ERD) and a test report.

The main result of this project is the Java application. This report and the test report are the supporting documents.

# 2. Action Plan

This section explains how the project was planned and organized. It covers the context, what we needed to deliver, how the work was split into phases, how the team was organized, the planning, and the risks we identified.

## 2.1 Project Context

This project was done for the Introduction to Software Engineering course at Zuyd University of Applied Sciences. The assignment was given by the teachers. It involved building a Java application that works with real data from JDM patients.

The people involved in the project are:

- The teachers gave us the assignment, the dataset, and the rubric.

- The project team, which consists of three students who built the application and wrote the documentation.

- Potential future users, like doctors or researchers who might use the application to look at patient data.

The project had to be finished within the timeframe of the course. We used the Design Science Research method to guide the work.

## 2.2 Project Objective and Deliverables

The main goal was to build a Java application that reads the JDM dataset and shows it in a useful way, like an EPD.

The things we needed to deliver are:

- A working Java application that reads and uses the JDM dataset.

- This project report.

- A test report that shows what was tested and what the results were.

- Design documents like a UML class diagram and an ERD.

- A portfolio entry from each team member.

## 2.3 Project Phases

The project was organized into four main phases aligned with the Design Science Research methodology:

Phase 1: Analysis and Requirements (Weeks 1, 2). We studied the dataset and the project brief. We wrote down what the application needed to do.

Phase 2:  Design (Weeks 3, 4). We made a UML class diagram, use case descriptions, a sequence diagram, and an ERD. This gave us a clear plan before writing any code.

Phase 3: Implementation (Weeks 5, 8). We wrote the Java code based on the design. We used Git so everyone could work on the code at the same time.

Phase 4: Testing and Documentation (Weeks 9, 10). We wrote unit tests and a test report. We also finished this project report.

## 2.4 Project Organization

The project was done by a team of three students. We kept in touch through short meetings and a group chat. All code was stored in a shared Git repository so we could each work on different parts without losing sight of who was doing what. The development methodology that we use for this project is agile [5]. This is because of the limited time we can more easily make a structure that is prone to change.

## 2.5 Planning

The planning is our agile roadmap here

| Week | Phase | Activities | Deliverable |
| --- | --- | --- | --- |
| 1 | Initiation | - Meet team members - Create the kanban board | - Team formed - Kanban board created |
| 2 | Initiation | - Create team contract - Set weekly meeting schedule - Divide first responsibilities - Read project case | - Team contract - Planning overview |
| 3 | Analysis | - Divide first responsibilities (all team members) - Define project objective - Define project problem - Review the dataset & find data relationships - Create the action plan | - Requirements list - Action plan |
| 4 | Analysis | - Create github repository – Thijs - Research on JDM and the project goals - List core features | - GitHub repository - Feature list |
| 5 | Design | - Decide system structure - Define class relationships, Design class structure - Design the system, create UML class diagram | - UML class diagram |
| 6 | Design | - Match classes to database tables, - (Checking and editing the UML diagram) - Design the project structure, - Organize the code into clear packages | - Final UML project structure |
| 7 | Implementation | - Starting to design SQLite database - Define main menu options - Load CSV data - Starting to write the report | - Initial database design - Partial report |
| 8 | Implementation | - Develop main features - Test system functions - Write test report - Implement the Java application - Load the dataset - Implement features | - Working application (core features) - Test report |

## 2.6 Action plan

| Week | Phase | Activities | Goal |
| --- | --- | --- | --- |
| 1 | Team Formation | Meet team members and introduce ourselves; Discuss project expectations; Create a team contract; Decide communication method (WhatsApp / Teams / GitHub) | Build a clear team structure and communication strategy |
| 2 | Project Understanding | Read the project case description; Discuss the problem and project objectives; Divide initial responsibilities; Discuss possible application ideas | Understand the project requirements and define direction |
| 3 | Research & Dataset Analysis | Analyse dataset files (Patient, CMAS, LabResults, Measurements); Understand data structure; Research JDM background; Identify key system entities | Understand the data and define system components |
| 4 | System Design | Decide type of application; Clean and organize dataset; Identify classes and relationships; Create UML diagrams; Discuss system architecture | Design the system using Object-Oriented Design |
| 5 | Software Design Improvement | Review UML diagrams; Apply design principles (SOLID, DRY, KISS); Explore design patterns; Improve system architecture; Plan database structure | Create a clear and logical system design |
| 6 | Database & Core Implementation | Implement SQLite database structure; Connect Java with database; Implement core classes (Patient, CMAS, Measurement, LabResult); Load data from CSV files | Build the application foundation |
| 7 | Application Development | Implement main features; Display patient information; Display CMAS score history; Display lab results; Implement basic data analysis | Develop main functionality |
| 8 | Testing & Improvement | Test application functionality; Fix bugs and improve code; Refactor code (code smells); Perform unit testing; Write project report | Ensure system works correctly and is maintainable |
| 9 | Documentation & Finalisation | Prepare extended abstract; Document design decisions; Prepare test report; Create final demonstration; Submit final project | Deliver complete documentation and presentation |

## 2.7 Task Division

| Team Member | Primary Responsibilities |
| --- | --- |
| Zahra Amiri | Software implementation, version control (Git) |
| Arya Bagheri Lengeh | Software design, UML diagrams |
| Thijs Crienen | Requirements, test report, documentation |

## 2.8 Risks and Constraints

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Incomplete understanding of medical domain | Low | High | Literature review; instructor consultation |
| Dataset parsing errors | Medium | High | Validate data loading with unit tests |
| Time pressure | High | Medium | Keep up to date on the meetings and Kanban. Follow the agile roadmap |
| Scope creep | Low | Medium | Declare before what is in scope and out of scope |
| Merge conflicts in Git | Medium | Low | Clear branching strategy and code reviews |
| Team member unavailability | Low | Medium | Shared knowledge; documented code |

# 3. Methods

This section describes how the project was done. It explains the methods and tools we used during each phase.

## 3.1 Overall Research Method

We used the Design Science Research (DSR) method for this project. DSR is used when the main goal is to build something useful, like a software application. It helped us make sure we were solving a real problem and not just building something random.

DSR has three cycles:

- The relevance cycle: this connects the project to the real problem, which is managing JDM patient data.

- The design cycle: this is the process of designing, building, and testing the application.

- The rigour cycle: this makes sure the work is based on existing knowledge, like OOP [3] principles and what we know about JDM.

## 3.2 Project Phases and Activities

Here is what we did in each phase:

Analysis. We looked at all six CSV files to understand what data was in them and how they were connected. We then wrote down what the application needed to do.

Design. We made a UML class diagram with five classes: Patient, CmasScore, LabResultGroup, LabResult, and Measurement. We also made a sequence diagram to show how the application would load and display data. We made an ERD  to show how the CSV files relate to each other.

Implementation. We wrote the Java code. We built a CSV reader to load all six files and link them together. The main features are: looking up a patient, seeing all their measurements, filtering by category (like Cytokines or Haematology), and showing the CMAS scores over time. We used Git throughout.

Testing. We wrote unit tests with JUnit to check that individual parts of the code work correctly. We wrote a test report to document what was tested and what the results were.

## 3.3 Applied Methods and Techniques

Object-Oriented Design. We used OOP to model the dataset. Each CSV file became a class with attributes and methods. The classes are linked to each other the same way the files are linked by ID.

UML. We made a class diagram, a use case diagram, and a sequence diagram. These helped us plan the code before writing it.

ERD. We made an Entity-Relationship Diagram to show how the data in the CSV files is connected.

Git. We used Git to manage the code. Everyone worked on their own branch and merged changes when done.

## 3.4 Zuyd's Vision on the Use of GenAI in Education

Zuyd wants to prepare students for a future where AI is part of many jobs. Because of this, students should learn how to use AI in a responsible way.

At Zuyd, four rules apply when using GenAI in education:

- Rules about copyright, privacy, and security also apply to GenAI.

- Students are always responsible for what they submit, even if they used AI to help.

- It must be clear that students learned the required skills themselves.

- Each programe can set extra rules for specific assignments. These rules must be clearly communicated to students.

In this project, we used GenAI tools to help understand concepts and improve our writing. All code and design decisions are our own work.

# 4. Results

This section describes what we built, how it is structured, and what the tests showed. It covers the design decisions, the delivered application, the class structure, and the evaluation.

## 4.1 Design of the Artefact

Before writing any code, we designed the system using UML diagrams and an ERD. The UML class diagram shows seven classes in total. Five of them are data classes: Patient, CmasScore, LabResultGroup, LabResult, and Measurement. Each of these has private fields and public getter methods. The other two classes are PatientMonitor and Main. PatientMonitor is the biggest class in the diagram. It holds ArrayLists for all five data types and has eight fields in total, including dataFolder, cxcl10Id, and galectin9Id. It has seven public methods such as loadData, showPatientInfo, showLabResults, showBiomarkers, showCmasHistory, showDiseaseTrend, and generateReport. It also has sixteen private helper methods for things like loading CSV files, formatting dates, finding biomarker IDs, and printing headers. Main is a small class with just the main method, a private showMenu method, and a private waitForEnter method.

The CSV files are connected through shared IDs. Patient is the top-level entity. Each patient has CMAS scores, lab results, and measurements. LabResult belongs to a LabResultGroup, which groups tests into categories like Cytokines or Haematology. Measurement stores the actual recorded value and links back to LabResult through a shared ID. This structure mirrors how the data is stored in the CSV files.

We chose to keep the design simple on purpose. Each CSV file maps to one Java class, which makes it easy to understand what each class does. We also set up an SQLite database to store the data in a structured way. The PatientMonitor class acts as a central controller that holds all the data and provides methods for each menu option. This is not a strict MVC pattern, but it keeps the logic separate from the user interface in Main.

The sequence diagram shows what happens when the user starts the application. First, Main creates a PatientMonitor object with the path to the data folder. Then it calls loadData(), which reads all six CSV files one by one and stores them in ArrayLists. After loading, the menu is shown and the user can pick an option. Each option calls a method in PatientMonitor that loops through the data and prints it to the console. The full UML class diagram and ERD can be found in the appendices.

## 4.2 Delivered Artefact

The delivered artefact is a console-based Java application that reads the JDM dataset and lets the user explore it through a text menu. When the application starts, it loads all six CSV files from a data folder. After loading, the user sees a main menu with six options:

- Patient Information – shows the patient’s ID, name, and diagnosis.

- Lab Results – shows the latest value for each lab test, grouped by category. Only categories that have actual data are shown.

- Biomarkers – shows all recorded values for CXCL10 and Galectin-9 with their dates and units.

- CMAS Score History – shows all CMAS scores sorted by date with a simple bar chart made of equals signs. It also shows the earliest score, the latest score, and the total change.

- Disease Trend Overview – compares the average of the first half of CMAS scores to the second half and tells the user if the patient is improving, stable, or declining. It also shows the latest biomarker values.

- Patient Summary Report – gives a short overview with the patient name, diagnosis, latest CMAS score, total number of measurements, and an overall status based on the trend in the scores.

The application runs entirely in the terminal. The user picks an option by typing a number and pressing Enter. After viewing the output, the user presses Enter again to go back to the menu. This keeps the interaction simple and does not require any extra libraries or a graphical interface.

## 4.3 Artefact Description

The application consists of seven Java classes, all in the jdm package. Five of these are data classes that each represent one part of the dataset. The other two handle the logic and the user interface.

Patient stores the patient’s ID and name. It has a toString method that formats both fields for printing. There is only one patient in the dataset, so only one Patient object is created.

CmasScore stores one CMAS score with the date it was recorded and a category field that says whether the score is above 10 or between 4 and 9. This matches the two rows in the CMAS CSV file.

LabResultGroup stores the ID and name of a lab result category, for example Blood Chemistry or Haematology. It is used to group the lab results when they are displayed.

LabResult stores the definition of one lab test. It has a lab result ID, a group ID that links it to a LabResultGroup, the English name of the test, and the unit of measurement. It does not store the actual value – that is in the Measurement class.

Measurement stores one recorded measurement. It has its own ID, a lab result ID that links it to the correct LabResult, a date and time, and the measured value. The value is stored as a String because some results in the dataset are text rather than numbers.

PatientMonitor is the main logic class. It holds ArrayLists for all the data and has a loadData method 	that reads the six CSV files using BufferedReader. It also has methods like showPatientInfo, showLabResults, showBiomarkers, showCmasHistory, showDiseaseTrend, and generateReport. Each of these methods loops through the relevant data and prints it to the console in a formatted way. The class also contains helper methods for formatting dates, shortening long strings, and finding specific biomarker IDs.

Main is the entry point of the application. It creates a PatientMonitor, calls loadData, and then shows a menu in a while loop. The user types a number to pick an option, and the corresponding method in PatientMonitor is called. If the data files cannot be found, it shows an error message and stops.

The classes are connected through IDs. A Measurement links to a LabResult via the labResultId field. A LabResult links to a LabResultGroup via the groupId field. PatientMonitor uses these IDs to find which measurements belong to which test and which group a test belongs to. This follows the same relational structure as the SQLite database that was designed alongside the application.

## 4.4 Evaluation Results

The application was tested using manual functional testing. We ran the application with the dataset and checked each menu option against what we expected. The expected results were compared with the actual results, and screenshots were collected as evidence. The full test report with all screenshots can be found in Appendix A. In total, ten tests were performed and all of them passed.

The first test (T1) checked that the application starts correctly, loads the data, and shows the main menu. Test T2 verified that the patient information screen displays the patient ID, name, and diagnosis. Test T3 checked that lab results are grouped by category and that each entry shows the test name, unit, value, and date. Test T4 verified that the biomarker overview correctly shows all recorded values for CXCL10 and Galectin-9 with their dates and units.

Test T5 checked the CMAS score history screen, including the dates, scores, visual bars, and the summary showing the earliest and latest scores. Test T6 verified the disease trend overview, which compares early and recent CMAS averages and shows the latest biomarker values. Test T7 checked the patient summary report, which combines the latest CMAS score, biomarker values, total measurements, and an overall status into one screen.

Tests T8 and T9 checked how the application handles invalid input. When the user enters a number outside the menu range (like 8) or a text input (like A), the application shows an error message and lets the user try again without crashing. Test T10 checked that dates are displayed in a readable and consistent format across the lab results, biomarker, and CMAS history screens.

During testing, a few small issues were found. Some dates were not displayed in a consistent format at first, and the logic for selecting the latest biomarker value was not always correct. These issues were fixed by improving the date formatting methods and correcting the getLatestMeasurement method so it properly compares dates using LocalDateTime.

Overall, the testing results show that the application meets the functional requirements defined in section 1.3. It reads all six CSV files, links the data through shared IDs, and lets the user view patient information, lab results grouped by category, biomarker values, and CMAS scores over time. The patient summary report correctly determines whether the patient is improving, stable, or needs attention based on the CMAS trend. The application handles invalid input safely and displays dates in a readable format. The main features that were left out compared to what we originally planned are a graphical interface and support for multiple patients.

# 5. Discussion

## 5.1 Positive Contribution

Using DSR as our method helped us stay organised. It gave us a clear structure to follow and made sure we always connected our work back to the actual problem, which is making JDM patient data easier to read and understand.

Choosing to build an EPD prototype was a good fit for the dataset. The data is naturally organised around one patient with lab results, measurements, and CMAS scores, so a dossier-style application made sense. Features like the disease trend overview and the patient summary report go beyond just showing raw data and actually help the user understand what the numbers mean.

Working in a shared environment made it easy for us to share Ideas and research. Git also made it easy to work together without breaking each other's code.

The OOP design made the code easier to understand and maintain. Each class in the application maps directly to a part of the dataset, which makes it clear what each class is responsible for. Having PatientMonitor as a central class that handles all the logic also made it easier to add new features, because we only had to add a new method instead of changing the whole structure.

## 5.2 Limitations

Time was the biggest limitation. Because the course had a fixed deadline, we could not implement everything we wanted. For example, we planned to build a graphical interface and support for multiple patients, but these were moved out of scope so we could focus on getting the core features working properly.

The dataset was harder to parse than expected. The CMAS CSV file uses mixed date formats in the same row, with some dates written as yyyy-MM-dd and others as dd-M-yyyy. The Measurement CSV also has date-time values without a space between the date and time. We had to write extra helper methods like formatCmasDate and formatDateTime to deal with these inconsistencies, which took time away from building new features.

We only tested the application with manual functional tests. We did not write automated unit tests or test with actual users, like a doctor or researcher, so we do not know whether the application is actually useful in a clinical setting or whether the information is displayed in the way they would expect.

None of us had a lot of Java experience at the start. This made the coding slower than expected, especially when it came to things like reading CSV files with BufferedReader and working with date parsing using LocalDateTime.

## 5.3 Future Improvements

- Add a graph that shows how CXCL10 or CMAS scores change over time, so trends are easier to see.

- Use a real database instead of reading from CSV files, so the application can handle more data.

- Build a simple graphical interface so the application is easier to use for people without programming knowledge.

- Add more tests, especially for edge cases like missing values or incorrect dates.

- Test the application with real users to see if it actually helps with JDM monitoring.

# 6. Conclusion

The goal of this project was to build a Java application that reads and displays data from JDM patients. The application works like an EPD and lets the user look up patient data, filter lab results by category, and see CMAS scores over time.

We followed the DSR method and worked in short Agile sprints. We went through all four phases: analysis, design, implementation, and testing. We produced a UML class diagram, an ERD, use case descriptions, and a test report.

The application was built using object-oriented Java. Each class in the application represents one part of the dataset. The code is structured so that it is easy to read and extend.

We did not have time to implement everything we wanted, but the core functionality works. The codebase is clean enough to add more features later.

This project helped us learn how to work with real data, apply OOP in a practical context, and use proper software engineering methods like Git, JUnit, and UML.

## 6.1 Recommendations

- Build a graphical interface so the application is easier to use for non-technical users.

- Test the application with real users like researchers or doctors to check if it is actually useful.

- Add more unit tests, especially for edge cases.

- Look into adding simple statistics or graphs to help spot trends in CMAS or biomarker data.

# References

[1] Hevner, A. R., March, S. T., Park, J., & Ram, S. (2004). Design science in information systems research. MIS Quarterly, 28(1), 75–105.

[2] Wieringa, R. J. (2014). Design Science Methodology for Information Systems and Software Engineering. Springer.

[3] Booch, G., Rumbaugh, J., & Jacobson, I. (2005). The Unified Modeling Language User Guide (2nd ed.). Addison-Wesley.

[4] Rider, L. G., & Miller, F. W. (2011). Deciphering the clinical presentations, pathogenesis, and treatment of the idiopathic inflammatory myopathies. JAMA, 305(2), 183–190.

[5] Blankenship, L., Bussa, M., & Slaughter, S. (2011). Agile Project Management with Scrum. Microsoft Press.

# Appendices

Appendix A – Test Report

See file “Appendix A-Test_Report.pdf ”

Appendix B – UML Class Diagram

See file “Appendix B-UML.svg”

Appendix C – Entity-Relationship Diagram

See the file “Appendix C-ERD.svg”